## Slide 1
RPA Project Status Weekly Report
INPUT CHAMP SYSTEM FOR TS ASSY DEP’T
Overall Status:
Project milestones * | Target date | Expected completion | Status
1.Analyze | 2019/07/20 | 2019/08/05 | 
Achievements in the last week (review)
Detailed analysis of each department(Assy-Mold-HR,GA-GIP..) Make standard form input file for all dept input item on champ system Set the formula to calculate the date of receipt
Actions planned for the next time (solution)
Finish make standard form Finish make formula to calculate the date of receipt Make function divide category Item(C,Z,Misumi…)
Risks / issues / scope changes discussion
combine the delivery date of the company and supplier
Project information | Data
Department | TS-ASSY
PIC of dep’t | Trang-8812
Level | 2
Reduction (persons) | (150H/month)/24/8
Date apply | 2019/09/06
PC install robot | [Name]-[IP]
l
Legend: Major issues Some issues Satisfactory Done
R
I
G
2019/07/30


l
Date review:
Developer:
Dinh Van Song